# ARCHON — Implementation Plan

## Context

D:\Archon currently contains only ARCHON.pdf — a 70-section "Ultimate Master Engineering Prompt". It specifies a greenfield platform, ARCHON: AI Software Archaeologist & Self-Healing Legacy Code Platform: given an unfamiliar Python Git/GitHub repository, ARCHON builds an *evidence-backed* understanding of the code, scores its risk, generates tests, executes them in a sandbox, investigates failures, proposes and verifies minimal patches, remembers incidents, and recommends a safe modernization order.

The spec's non-negotiable core is one closed loop:

GitHub repo -> validate -> secure clone -> snapshot -> source analysis -> dependency analysis
-> git history -> architecture reconstruction -> legacy risk -> change safety -> test analysis
-> characterization / test generation -> secure test execution -> failure detection
-> AI root-cause investigation -> candidate patch generation -> sandbox patch application
-> patch verification -> regression verification -> VERIFIED / REJECTED -> incident memory -> modernization

Governing principles (from the spec): evidence-driven (deterministic analysis first, AI only where reasoning adds value); every AI conclusion carries *Conclusion + Confidence + Evidence + Source Location + Classification* (FACT / INFERENCE / HYPOTHESIS / RECOMMENDATION); every score has an *explicit, versioned, tested* algorithm; AI never invents repository facts (missing evidence → UNKNOWN / LOW_CONFIDENCE); untrusted repo/AI code never runs on the host; the original repository is never modified automatically; no fake data, no stubs presented as complete.

Decisions locked with the user:

Plan covers the full platform, all 12 phases, plus full React frontend and Excel reporting.

Docker Desktop is available — the sandbox is Docker-based.

AI: build the `AIProvider` abstraction + a deterministic mock/fixture provider first so the whole loop runs offline; add a real Claude driver later behind the same interface.

Full frontend + Excel are in scope (built incrementally, one screen/sheet per backend phase).

Outcome: a running system where docker compose up + a POST of a real GitHub URL (or archon analyze <path>) drives the entire loop and produces real artifacts, real scores with explanations, a real verified patch, and a regression check — reproducible via an end-to-end acceptance test on a purpose-built fixture repository.

____________________________________________________________

## Repository layout

D:\Archon\
  backend/
    archon/
      config/            settings (pydantic-settings), env profiles
      core/              structured logging, error taxonomy, ids, engine-version registry
      db/                SQLAlchemy models, session, migrations wiring
      domain/            pydantic domain models, Evidence model, classification enums, ai_schemas
      providers/
        repo/            RepositoryProvider ABC, LocalRepositoryProvider, GitHubRepositoryProvider
        ai/              AIProvider ABC, MockAIProvider, (later) ClaudeAIProvider
      workspace/          WorkspaceManager (temp dirs, quotas, guaranteed cleanup)
      jobs/              JobManager, StateMachine, DB-backed queue, worker entrypoint
      pipeline/          orchestrator that walks the state machine + persists checkpoints
      analysis/
        source/ git/ graph/ architecture/ archaeology/ legacy/ understanding/
        change_safety/ change_impact/
      scoring/           versioned scoring engines + registry (legacy_risk, change_safety, hotspot, understanding, patch_ranking)
      testing/           discovery/ coverage/ gaps/ characterization/ generation/
      sandbox/           Sandbox ABC, DockerSandbox, ExecutionSpec/Result, container reaper
      execution/         run suites via sandbox, capture Execution rows + coverage artifacts
      failure/           failure detection, stack-trace parsing, reproducibility
      investigation/     root-cause context assembly + AI RootCauseAnalysis
      healing/           patch generation (AI), static validation, apply, ranking
      verification/      patch verification gate + regression verification + rollback
      incidents/         incident memory store + similarity retrieval
      comparison/        repo@A vs repo@B diff
      modernization/     strategy generation + safe ordering
      reporting/         openpyxl workbook + repositories.xlsx bulk input
      api/               FastAPI routers (one per resource), error handlers, OpenAPI
      cli/               `archon` CLI (typer) for headless end-to-end runs
    tests/
      unit/ integration/ acceptance/
      fixtures/
        test_repo/       purpose-built git repo (built by a script that makes real commits)
        scoring/         synthetic components for metric property tests
        malicious/       hostile repo for sandbox containment tests
        ai/              canned MockAIProvider responses
    alembic/
    pyproject.toml       ruff, mypy, pytest, coverage config
  frontend/              React + TypeScript + Vite
  docker/
    Dockerfile.api  Dockerfile.worker  Dockerfile.sandbox  docker-compose.yml
  docs/architecture/     the Phase 0 contract documents (below)
  docs/roadmap.md
  Makefile               dev / test / migrate / e2e targets
  .env.example

Tech stack (from spec §18, no additions): Python 3.12+, FastAPI, Pydantic v2, SQLAlchemy 2.x, Alembic; PostgreSQL (prod) + SQLite (dev/test); Python ast (+ tree-sitter only if a concrete need appears); Git CLI + GitPython where useful; NetworkX (no Neo4j); pytest + coverage.py; Docker sandbox; React + TypeScript + Vite; openpyxl. AI via AIProvider abstraction (Claude / OpenAI / local behind one interface).

____________________________________________________________

## Phase 0 — Greenfield architecture & engineering contract

Deliver docs/architecture/*.md and the skeleton code they describe. These documents are the source of truth the spec demands (§8, §9, §60 "no undefined metrics").

| Doc | Contents |
| --- | --- |
| 00-overview.md | System architecture, component map, the evidence pipeline, agent/orchestration roles (§66 — logical roles over shared knowledge, not autonomous modules). |
| 01-domain-model.md | Domain entities, the Evidence model, Classification enum, Confidence handling. |
| 02-database-schema.md | Full schema (below), relationships, versioning, traceability, auditability. |
| 03-state-machine.md | Analysis state machine (below): states, allowed transitions, per-state entry/exit/failure/retry/checkpoint/idempotency. |
| 04-artifact-storage.md | What lives in DB vs filesystem vs object-storage abstraction vs logs vs temp workspace; reproducibility + cleanup rules. |
| 05-sandbox-threat-model.md | Untrusted-code threat model + Docker isolation/network/CPU/memory/timeout/fs/env/process/cleanup policy (below). |
| 06-ai-output-schemas.md | Versioned Pydantic schemas for every AI operation + the validation pipeline + hallucination controls. |
| 07-job-concurrency-model.md | HTTP request vs analysis job vs background execution vs sandbox exec vs AI request; job id/status/retry/cancel/concurrency/dedupe/idempotency/progress/recovery. |
| 08-repository-limits.md | Explicit initial limits + reject-vs-degrade behavior (below). |
| 09-supported-repository-contract.md | SUPPORTED / PARTIALLY SUPPORTED / UNSUPPORTED conditions (below). |
| 10-scoring-models.md | The five scoring engines fully specified (below). |
| 11-testing-architecture.md | Test tiers, fixtures, per-phase completion gate, the E2E acceptance test. |
| 12-deployment.md | docker-compose topology, worker/Docker access model, secret handling, Make targets. |

Phase 0 code: config, core (logging, error taxonomy with *Error Code / Message / Context / Recoverability / Suggested Action* per §54, id + engine-version registry), all SQLAlchemy models + first Alembic migration, domain pydantic models + Evidence + enums, ai_schemas module (schemas only).

Phase 0 gate: alembic upgrade head green on SQLite and Postgres; model round-trip tests pass; all docs/architecture/*.md written; ruff + mypy clean.

### Database schema (§9.1)

One table per spec entity, plus Job. Every analysis-output row carries run_id, engine_version, and evidence_ids; snapshots are immutable; runs reference exactly one snapshot; AnalysisRun.config_hash is the cache key (§53).

Repository(id, provider, url, default_branch, limits_profile, created_at)

RepositorySnapshot(id, repo_id, commit_sha, branch, workspace_ref, size_bytes, file_count, created_at) — immutable

AnalysisRun(id, snapshot_id, mode, engine_versions JSON, state, current_stage, last_completed_stage, config_hash, started_at, ended_at, error JSON)

AnalysisArtifact(id, run_id, kind, storage[db|fs|object], ref, sha256, size, mime, created_at) — large/generated blobs go to fs/object, never inflate rows (§11)

Component(id, snapshot_id, kind[file|module|class|function|method], name, qualified_name, path, start_line, end_line, metrics JSON, role)

Dependency(id, snapshot_id, src_component_id, dst_component_id, kind[IMPORTS|CALLS|INHERITS|DEPENDS_ON], evidence_id)

Commit(id, repo_id, sha, author, authored_at, message, additions, deletions, changed_paths JSON)

Evidence(id, run_id, classification[FACT|INFERENCE|HYPOTHESIS|RECOMMENDATION], summary, detail, source_path, source_line, confidence, produced_by, refs JSON) — central; every AI conclusion links here (§4)

RiskAssessment(id, run_id, component_id, engine_version, score, category, factor_breakdown JSON, confidence, evidence_ids JSON)

LegacyDNA(id, run_id, component_id, age_days, complexity, churn, coupling, coverage, failure_count, assumption_count, debt_score, legacy_risk_score, confidence, evidence_ids)

TechnicalDebtFinding(id, run_id, component_id, category, location, severity, impact, confidence, recommendation, evidence_id)

Hotspot(id, run_id, component_id, score, classification[STABLE|WATCH|RISKY|CRITICAL], reasons JSON, evidence_ids, engine_version)

Assumption(id, run_id, component_id, kind, location, description, risk, confidence, suggested_test, evidence_id)

ChangeAssessment(id, run_id, component_id, safety_score, risk_category, factor_breakdown JSON, recommended_preparation JSON, engine_version, evidence_ids)

ChangeImpact(id, run_id, component_id, direct_dependents JSON, indirect_dependents JSON, callers JSON, related_tests JSON, historical_co_changes JSON, external_integrations JSON, potential_impact JSON)

TestCase(id, run_id, component_id, kind[existing|characterization|unit|boundary|invalid_input|exception|regression|integration], path, name, body_ref, origin[discovered|ai|characterization], validated, validation_errors JSON)

Characterization(id, run_id, component_id, input_spec JSON, observed_output_ref, observed_side_effects JSON, baseline_hash, test_case_id)

Execution(id, run_id, kind, sandbox_ref, command, exit_code, passed, failed, errors, duration_ms, stdout_ref, stderr_ref, coverage_ref, started_at, ended_at)

Failure(id, execution_id, test_identifier, message, exception_type, stack_trace_ref, parsed_frames JSON, reproducible, occurrences, first_seen)

Investigation(id, failure_id, run_id, summary, root_cause_hypotheses JSON[{statement, confidence, evidence_ids}], affected_component_ids JSON, recommended_verification JSON, ai_schema_version)

Patch(id, investigation_id, run_id, strategy, diff_ref, target_component_ids JSON, lines_added, lines_removed, static_validation JSON, rank_score, rank_breakdown JSON, state[PROPOSED|TESTING|PARTIALLY_VERIFIED|VERIFIED|REJECTED], ai_schema_version)

PatchVerification(id, patch_id, original_failure_fixed, characterization_pass, regression_pass, existing_tests_pass, new_critical_failures, applies_cleanly, verdict, execution_ids JSON, evidence_ids)

Incident(id, repo_id, failure_signature, failure_summary, root_cause, evidence_ids, affected_component_ids JSON, fix_ref, patch_id, regression_test_ids JSON, verification_id, confidence, created_at)

ModernizationRecommendation(id, run_id, target, strategy[add_tests|extract_dependency|refactor|replace_dependency|rewrite], risk, effort, impact, change_safety_ref, dependencies JSON, required_tests JSON, prerequisites JSON, order_index, rationale, evidence_ids)

Job(id, run_id, type, state, priority, attempts, max_attempts, idempotency_key, dedupe_key, progress_pct, current_stage, heartbeat_at, error JSON, created_at, started_at, finished_at)

### Analysis state machine (§10)

PENDING -> QUEUED -> INGESTING -> SNAPSHOTTING
-> ANALYZING_SOURCE -> ANALYZING_GIT -> BUILDING_GRAPH -> RECONSTRUCTING_ARCHITECTURE
-> ARCHAEOLOGIZING -> SCORING_UNDERSTANDING -> BUILDING_LEGACY_DNA -> ANALYZING_TECH_DEBT
-> SCORING_HOTSPOTS -> ASSESSING_CHANGE_SAFETY -> ANALYZING_CHANGE_IMPACT
-> ANALYZING_TESTS -> CHARACTERIZING -> GENERATING_TESTS -> EXECUTING -> DETECTING_FAILURES
-> INVESTIGATING -> GENERATING_PATCH -> RANKING_PATCHES -> VERIFYING_PATCH -> REGRESSION_VERIFYING
-> RECORDING_INCIDENT -> [MODERNIZING] -> COMPLETED
terminal: FAILED, CANCELLED

StateMachine class holds an explicit ALLOWED: dict[State, set[State]]; illegal transitions raise. Per state: entry preconditions, rows/artifacts produced, exit condition, failure mode (analysis stages *degrade-and-continue* recording a warning Evidence; MVP-loop stages *fail the run*), retry (only idempotent stages auto-retry with backoff), checkpoint (last_completed_stage), idempotency (stage re-entry = delete rows WHERE run_id=? AND stage=? then insert). No "magic status" values.

### Sandbox threat model (§12) — Docker

All repo code, generated tests, and generated patches are UNTRUSTED. Static scan (no os.system/subprocess/socket/dangerous __import__, scope-limited diff) *flags* — never silently drops — before anything reaches the sandbox.

Per execution: one ephemeral container, non-root user, --read-only root fs with tmpfs /work + /tmp, --cap-drop=ALL, --security-opt=no-new-privileges, default seccomp, `--network=none` (opt-in allow_install uses a separate egress-filtered install phase; default fails clearly if deps missing), --cpus, --memory == --memory-swap (no swap), --pids-limit, ulimits (nofile/nproc), wall-clock kill by the orchestrator, empty env (never any ARCHON/Anthropic/GitHub secret), only the snapshot workspace copied in (no host mounts of ARCHON code), outputs copied out of /work/out, --rm + a startup/post-run reaper for orphaned containers and volumes. Sandbox ABC keeps a seam for a future non-Docker driver.

### Repository limits (§16) — initial, env-overridable

max_repo_size 500 MB · max_file_size 2 MB · max_file_count 20 000 · max_git_history 5 000 commits · max_analysis_duration 30 min · max_generated_tests 200 · max_ai_context per provider window · max_patch_candidates 5 · max_sandbox_runtime 300 s/exec. Over a hard limit → reject with a structured reason; over a soft limit → degrade (cap history, skip AI test-gen, …) and record a warning Evidence. Never silent (§16, §54).

### Supported-repository contract (§17)

SUPPORTED: git repo, GitHub-hosted or local path, non-empty, has git history, primarily Python (≥ threshold of analyzed LOC), ast-parseable (per-file syntax errors tolerated with a recorded finding), dependency manifest present (requirements.txt / pyproject.toml / setup.py), pytest detectable → full loop incl. execution + self-healing.

PARTIALLY SUPPORTED: Python, no tests (analysis + characterization + generation, no baseline pass rate) · no manifest (analysis only, best-effort execution) · shallow/no history (archaeology degraded) · mixed-language (Python analyzed, rest summarized).

UNSUPPORTED: no Python, no git, exceeds hard limits, binary-only → rejected with reason. No multi-language claims beyond what is implemented.

### Scoring models (§5–7, §27–31, §40, §60) — five versioned engines

Common shape: scoring/ module per engine with name, version (e.g. legacy_risk.v1), input-signal spec, per-signal normalization to [0,1], weights in a versioned config module, formula, thresholds, output range, categories, evidence mapping, confidence handling, and explain() returning each factor's contribution. A ScoringRegistry records active versions onto AnalysisRun.engine_versions. Synthetic-fixture acceptance tests assert the monotonic properties from §7 (and document any deliberate exception).

Legacy Risk (per component, 0–100, LOW/MODERATE/HIGH/CRITICAL). Signals: complexity, churn, coverage-gap (1-coverage), coupling (fan-in+fan-out centrality), historical failures, hidden-assumption count, weighted tech-debt, age. Weighted sum with weights tuned so churn + complexity + low coverage dominate (§7: high-churn/high-complexity/low-coverage must rank riskier than a stable equivalent). Confidence = fraction of signals backed by real data vs defaulted.

Change Safety (per component, 0–100, higher = safer; SAFE/CAUTION/RISKY/DANGEROUS). Signals: coverage (+), historical change-success rate (+), low complexity, low coupling, low dependency centrality, few callers-at-risk, few assumptions. §7: a well-covered stable component must score safer than a highly-coupled historically-unstable one.

Hotspot Score (per component, 0–100, STABLE/WATCH/RISKY/CRITICAL). Combines normalized complexity/churn/coupling/coverage-gap/failures/assumptions/debt with a multiplicative overlap bonus when ≥3 signals exceed threshold (the "signals overlap" idea of §29).

Repository Understanding (0–100 + confidence + evidence coverage). Dimensions: architecture, dependency, behavior, historical, testing, configuration understanding — each derived from evidence coverage (% components with resolved roles, % imports resolved, % functions with behavior analysis, history depth available, coverage data present, configs parsed). Sparse evidence lowers confidence (§30).

Patch Ranking (orders candidates; the VERIFIED gate is separate, §41). Signals: original-failure-fixed (strong), relevant/regression/characterization pass rate, regression risk (heavy penalty for new failures), patch size (inverse), complexity delta, coupling delta, behavior-preservation (characterization pass rate), security-scan result. §7: a patch that passes more relevant verification and changes less must rank above a larger unverified patch. Never auto-select the first AI patch (§40).

### AI structured-output contract (§13–14)

Versioned Pydantic schemas: BehaviorAnalysis, HistoricalIntent, AssumptionAnalysis, RootCauseAnalysis, TestGeneration, PatchProposal, PatchRanking, ModernizationRecommendation. Common envelope: result, evidence: list[EvidenceRef] (every repo-specific claim resolves to a real Component/Commit/file/TestCase row or is UNKNOWN), confidence, reasoning_summary, affected_components, recommended_action, classification. AIProvider.complete_structured(prompt, schema, context) → schema. MockAIProvider returns deterministic fixture responses keyed by scenario (all tests + offline dev run through it); ClaudeAIProvider added later. Validation pipeline: JSON-schema → evidence validation (unresolvable claim → reject or downgrade to LOW_CONFIDENCE/UNKNOWN) → domain validation → execution validation for patches/tests. Malformed output → typed AIOutputError, never silently accepted.

### Job / concurrency model (§15)

HTTP request creates AnalysisRun (PENDING) + Job (QUEUED) and returns the run id immediately. A separate archon-worker process (same codebase) consumes a DB-backed queue (SELECT … FOR UPDATE SKIP LOCKED on Postgres; polling on SQLite). Concurrency: global running-job cap, one running run per `repo_id + config_hash` (dedupe), sandbox-concurrency semaphore. Retry per idempotent stage with backoff. Cooperative cancellation checked between stages and inside long loops; sandbox execs killed. idempotency_key header dedupes run creation. Progress = progress_pct + current_stage + heartbeat_at; stale heartbeat → requeue. Celery/RQ/Arq can slot behind JobManager later — not added now (§19).

____________________________________________________________

## Phases 1–12 — implementation roadmap

Priority order follows spec §65. Every phase runs the §62 workflow — understand → design → implement → unit test → integrate → integration test → regression test → completion gate — and each phase's completion gate is: unit + integration + acceptance tests green, wired into the pipeline and an API route and (from Phase 3 on) a frontend screen, with no stub/TODO left representing complete work.

> Sequencing note: the Docker Sandbox core (Phase 8 in spec numbering) is built before Phase 7's execution needs it — Phase 7's characterization and coverage steps depend on the sandbox. Order below reflects that.

### Phase 1 — Foundation & repository ingestion (§20–21)

RepositoryProvider ABC; LocalRepositoryProvider; GitHubRepositoryProvider — URL validation, metadata via GitHub REST (auth, rate limits, timeouts, retries, pagination, not-found, private, clone-failure), branch/commit resolution, secure clone via git CLI with arg lists (never `shell=True`), depth policy from limits, token only from env, no credentials in URLs or logs.

WorkspaceManager — temp workspace under a configured root, quota check, guaranteed cleanup, path-traversal-safe.

JobManager + StateMachine + worker entrypoint + DB queue; pipeline orchestrator shell that walks states and persists checkpoints.

API: POST /repositories, POST /repositories/{id}/runs, GET /runs/{id} (status + progress). CLI: archon analyze <url|path> --branch ….

Frontend: Repository Management + run-status screen.

Acceptance: ingest the fixture repo + one small public GitHub repo → RepositorySnapshot with commit SHA; error cases (not found / private / empty / over-limit) return structured errors.

### Phase 2 — Source intelligence (§22)

Python ast extractor: files, modules, classes, functions, methods, imports, inheritance, decorators, args, returns, raised exceptions, intra-repo call edges (best-effort resolution), cyclomatic complexity, LOC, entry points (__main__, console_scripts, framework mains), test-file + config-file detection. Preserve file/line/symbol on every Component.

Persist Component + Dependency(IMPORTS/CALLS/INHERITS) + Evidence(FACT) per extraction.

Acceptance: a known fixture file → exact expected components, edges, complexity numbers.

### Phase 3 — Architecture & dependency intelligence (§23)

NetworkX graph from Component + Dependency; node kinds and relationship kinds per spec (CONTAINS, IMPORTS, CALLS, INHERITS, DEPENDS_ON, TESTED_BY, CHANGED_BY, CHANGED_WITH, FAILED_IN, FIXED_BY, AFFECTS).

Architecture reconstruction: module clustering; role inference (entrypoint / api / domain / io / util / test / config) from imports, paths, framework signals, configuration; callers/dependents; centrality metrics. Persist role on Component; save graph as AnalysisArtifact (JSON/GraphML on fs).

API: GET /runs/{id}/architecture, /dependencies. Frontend: Architecture + Dependency Graph views.

Acceptance: fixture graph node/edge shape and inferred roles match expectations.

### Phase 4 — Software archaeology (§24–26)

Deterministic git analysis: commits, messages, authors, dates, changed files, additions/deletions, churn, change frequency, component age, co-changing files (CHANGED_WITH), CHANGED_BY edges (GitPython or git CLI).

Behavior reconstruction: deterministic assembly of purpose / inputs / outputs / side-effects / exceptions / callers / tests / likely invariants from source + graph + git; AI BehaviorAnalysis + HistoricalIntent (mock provider) for "Why does this exist?" with FACT/INFERENCE/HYPOTHESIS/RECOMMENDATION + evidence + confidence.

Hidden assumptions: deterministic heuristics (null / empty-collection / initialization / database / environment / external-API / ordering / timezone / schema) + AI AssumptionAnalysis interpretation; persist Assumption rows with suggested tests.

API: archaeology / evolution / behavior / assumptions. Frontend: Git Evolution, Software Archaeology, Why Does This Exist, Hidden Assumptions.

Acceptance: planted co-change / churn / age values recovered; planted assumptions detected.

### Phase 5 — Legacy DNA, technical debt, hotspots, understanding (§27–30)

Implement the Legacy Risk, Hotspot, Repository Understanding, and tech-debt severity engines per docs/architecture/10-scoring-models.md.

Tech-debt detectors: long functions, large classes, duplicate logic, circular dependencies, high coupling, low cohesion, dead-code candidates, deprecated APIs, hardcoded config, broad except, silent failures, global state, magic numbers → TechnicalDebtFinding (category / location / evidence / severity / impact / confidence / recommendation).

Persist LegacyDNA, Hotspot, RiskAssessment, understanding score.

API: legacy-dna / hotspots / technical-debt / understanding. Frontend: Legacy DNA, Hotspots, Technical Debt, Repository Understanding.

Acceptance (metric property fixtures): churn+complexity+low-coverage ranks riskier than stable equivalent; stronger evidence → higher understanding + confidence; higher coverage does not raise risk without documented reasoning; documented exceptions tested for intended behavior.

### Phase 6 — Change safety & change impact (§31–32)

Change Safety engine (versioned, explainable) from callers, dependency centrality, coverage, historical changes, historical failures, complexity, hidden assumptions, coupling → score / category / factors / recommended preparation.

Change Impact for a selected component: direct + indirect dependents, callers, related tests (TESTED_BY), historical co-changes, external integrations, "what could break / which tests to run / what to do first".

API: GET /runs/{id}/change-safety, POST /runs/{id}/change-impact. Frontend: Change Safety, Change Impact.

Acceptance: stable well-tested component scores safer than a coupled unstable one; impact set matches fixture dependency graph.

### Phase 7 — Secure execution / sandbox (§12, §36) *(built before the rest of characterization)*

DockerSandbox implementing the threat-model doc; ExecutionSpec / ExecutionResult; offline default vs opt-in egress-filtered dependency-install phase; container reaper.

execution engine runs suites through the sandbox (existing tests, characterization, generated tests, patch verification, regression) and persists Execution + coverage artifacts.

Acceptance: the fixtures/malicious/ repo (network call, fork-bomb attempt, secret read, fs-escape attempt) is contained and reported; a normal pytest suite runs and results are captured.

### Phase 8 — Characterization & test-gap analysis (§33–35)

Existing-test discovery + coverage analysis (pytest + coverage.py via the sandbox).

Characterization workflow: target → safety analysis → bounded safe input generation (deterministic strategies + AI TestGeneration scenarios) → execute current behavior in sandbox → capture output + side effects → emit characterization test → store baseline (Characterization + TestCase). Observed behavior is explicitly not assumed correct (§33, Principle 14).

Test-gap analysis: untested functions/branches, missing edge/exception/regression/characterization tests, prioritized by Legacy Risk / Change Safety / historical failures.

AI test generation (mock): unit / boundary / invalid-input / exception / regression / integration; every generated test static-validated + sandbox-validated before it counts.

API: characterization / tests / test-gaps / executions. Frontend: Characterization, Test Intelligence.

Acceptance: the fixture's known test gap is found and prioritized; a characterization baseline is reproducible run-to-run.

### Phase 9 — Failure investigation & self-healing (§37–43)

Failure detection + stack-trace parsing (frames → file/line/function mapped to Component), reproducibility check (re-run N times), intermittent-failure classification.

Investigation: assemble context (stack, source, graph, git, assumptions, Legacy DNA, characterization, similar incidents) → AI RootCauseAnalysis (mock) → Investigation rows with ranked hypotheses + evidence + confidence + recommended verification. Proceed to healing only past a documented evidence/confidence threshold (§38).

Patch generation: AI PatchProposal (mock) under the Minimal Patch Principle (§39, Principle 12) → unified diff → static validation (parses, no banned constructs, scope-limited) → apply in a throwaway workspace → run tests in the sandbox.

Patch ranking engine (versioned, explainable) per doc — never just the first candidate.

Patch verification (§41): VERIFIED only when original failure fixed and characterization passes and regression passes and relevant existing tests pass and no new critical failure and applies cleanly. States PROPOSED / TESTING / PARTIALLY_VERIFIED / VERIFIED / REJECTED.

Rollback (§42): on failure → reject, restore workspace, preserve evidence, try next candidate. Original repository never modified (Principle 11). Human-approval step surfaced via API/UI; patch exported as a .diff artifact, never auto-applied (§43).

API: failures / investigations / patches / verification. Frontend: Failures, Root Cause Analysis, Self-Healing, Patch Verification.

Acceptance: fixture's reproducible bug → investigation names the planted root cause → a ranked minimal patch is generated, verified, and regression-checked; a deliberately bad candidate is rejected and rolled back.

### Phase 10 — Incident memory (§44)

On a verified repair, write an Incident (failure signature hash, failure, root cause, evidence, affected components, commit/snapshot, patch, regression test, verification, confidence).

Retrieval by failure-signature + stack + component overlap; surfaced into future investigations as clearly-marked historical context that never overrides current evidence (§44, Principle 15).

API + Frontend: Incident Memory.

Acceptance: two similar failures → the second investigation cites the first incident without overriding fresh evidence.

### Phase 11 — Repository comparison (§45)

Analyze at commit A and commit B (two snapshots/runs); diff architecture, dependencies, Legacy DNA, technical debt, risk, coverage, change safety. Report as artifact + API + UI.

Acceptance: fixture at two commits → expected deltas (added module, risk change).

### Phase 12 — Modernization (§46)

Deterministic inputs (deprecated deps, legacy APIs, high coupling, weak testing, hardcoded config, error handling, global state, architecture problems, technical debt, legacy hotspots) → AI ModernizationRecommendation (mock): add tests / extract dependency / refactor / replace dependency / rewrite, each with risk / effort / impact / change-safety / dependencies / required tests / prerequisites. No automatic preference for rewrites (§46, Principle 12). Safest-order sequencing derived from the dependency + change-safety graph.

API + Frontend: Modernization.

Acceptance: fixture → "add tests before refactor" ordering; rewrite not chosen when a cheaper safe option exists.

### Cross-cutting (built alongside every phase, hardened at the end)

REST API (§47): routers for every listed resource; Pydantic validation, pagination, filtering, structured errors, OpenAPI. Every AI conclusion in responses carries conclusion + confidence + evidence + source location + classification.

Frontend (§48): React + TS + Vite; all listed areas; data only from real backend APIs, run-status polling, evidence/confidence/classification shown on every AI conclusion. One screen ships per backend phase.

Excel (§49–50): reporting/ with openpyxl → ARCHON_Legacy_Analysis.xlsx (Executive Summary, Repository Understanding, Architecture, Legacy DNA, Change Safety, Change Impact, Technical Debt, Test Gaps, Characterization, Failures, Repairs, Modernization, Software Archaeology, Incident Memory) — sourced from the same service/domain layer as the API, no separate engine. Bulk input repositories.xlsx (Repository URL, Branch, Analysis Mode, Priority) → validation → enqueues ordinary AnalysisRuns.

Observability (§55): run/repo/snapshot/commit/mode/current-stage/status/start/end/duration/errors/AI-activity/execution-results tracked and exposed.

Security (§52): subprocess arg-lists only (no shell=True), path-traversal guards, secret redaction in logs, untrusted-code handling on every repo/AI-code path; no AI keys / GitHub tokens / secrets ever exposed or passed to the sandbox.

Performance / caching (§53): cache key = repo + commit SHA + analysis config + engine version; reuse snapshots / AST / graph; never reuse across incompatible snapshots or engine versions.

Optional GitHub webhook (§51): only after the MVP loop is stable — signature validation, duplicate-event suppression, reuse of existing engines (changed components → change impact → change safety → targeted tests → failure detection).

____________________________________________________________

## Testing architecture (§56–57)

Tiers under backend/tests/: unit/, integration/, acceptance/; fixtures under tests/fixtures/.

`fixtures/test_repo/` — a hand-built git repository created by a script that makes real commits, containing: legacy code, multiple modules, real dependency relationships, real git history, existing tests, one known test gap, one reproducible bug with a fixable root cause.

End-to-end acceptance test (tests/acceptance/test_end_to_end.py) drives the full pipeline on test_repo: ingestion → analysis → architecture → archaeology → risk → change safety → characterization → testing → failure → investigation → patch → verification → regression, asserting real artifacts/rows at each stage and a final VERIFIED patch with regression pass.

Metric acceptance fixtures (tests/acceptance/scoring/) — synthetic components asserting the §7 monotonic properties for all five engines, with documented exceptions tested for intended behavior.

Sandbox containment test — fixtures/malicious/ proves isolation.

Per-phase completion gate as defined above; no phase proceeds on a broken foundation (§64: STOP → DIAGNOSE → ROOT CAUSE → FIX → TEST → INTEGRATE → REGRESSION → CONTINUE).

____________________________________________________________

## Deployment (§18, Docker)

docker/docker-compose.yml: api (uvicorn), worker (job consumer, with Docker access to launch sandbox containers), db (PostgreSQL). Dockerfile.sandbox is built and available to the worker; sandbox containers run with the locked-down flags above.

.env.example: DATABASE_URL, GITHUB_TOKEN (optional, for private/rate-limited), ANTHROPIC_API_KEY (unused until the Claude driver lands). Secrets never baked into images and never passed into the sandbox.

Makefile: make dev (compose up), make migrate (alembic), make test (unit + integration), make e2e (end-to-end acceptance), make lint (ruff + mypy).

____________________________________________________________

## Verification — how to prove ARCHON works end-to-end

make migrate succeeds on SQLite and PostgreSQL; model round-trip tests pass.

make test green; pytest tests/acceptance/scoring green (all five engines' property tests).

pytest tests/acceptance/test_end_to_end.py runs the entire loop on fixtures/test_repo/ and asserts: snapshot with commit SHA, source/architecture/git/legacy-DNA/hotspot/change-safety rows populated, the known test gap flagged, the reproducible bug detected, an investigation naming the planted root cause, a ranked minimal patch reaching VERIFIED, regression pass, and an Incident recorded.

Sandbox containment test: fixtures/malicious/ cannot reach the network, exhaust the host, read secrets, or escape the workspace — each attempt is contained and reported.

docker compose up, then POST /repositories + POST /repositories/{id}/runs with a real small public Python GitHub repo; poll GET /runs/{id} to COMPLETED; GET architecture / legacy-dna / hotspots / change-safety / failures / patches all return real, evidence-backed data with confidence + classification.

GET /runs/{id}/report.xlsx downloads ARCHON_Legacy_Analysis.xlsx; every sheet's numbers match the corresponding API responses.

Open the frontend; each screen renders the same data from the live APIs — no hardcoded values anywhere.

archon analyze <path-to-test_repo> completes the full loop headless from the CLI.

repositories.xlsx with 2–3 rows enqueues ordinary runs through the same pipeline (no separate engine).